Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26 june 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Darshan ease |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | Register and log in securely as a Devotee or Temple Administrator. | 5 | High |  |
| Sprint-1 | User Profile Management | USN-2 | View profile, update personal details, and manage account information. | 3 | Medium |  |
| Sprint-2 | Temple Search & Darshan Slots | USN-3 | Search temples, view temple details, and check real-time darshan slot availability. | 8 | High |  |
| Sprint-2 | Darshan Ticket Booking | USN-4 | Select a darshan slot, complete secure online payment, and receive a QR-code e-ticket. | 5 | High |  |
| Sprint-3 | Booking Management | USN-5 | View booking history, download e-tickets, cancel or reschedule bookings, and receive booking notifications. | 5 | High |  |
| Sprint-3 | Admin Dashboard & Temple Management | USN-6 | Manage temples, darshan schedules, bookings, user accounts, and view booking analytics. | 8 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 4 Days | 24 Jun 2026 | 28 Jun 2026 | 8 | 28 Jun 2026 |
| Sprint-2 | 13 | 5 Days | 28 Jun 2026 | 03 Jul 2026 | 13 | 03 Jul 2026 |
| Sprint-3 | 13 | 3 Days | 03 Jul 2026 | 06 Jul 2026 | 13 | 06 Jul 2026 |